# PROJECT CHARTER

| ### 1. General Project Information |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Project Name: |  |  | FAMU “Rattler” Ecosystem |  |  |  |  |  |
| Executive Sponsors: |  |  | Professor Coote |  |  |  |  |  |
| Department Sponsor: |  |  | Computer & Information Sciences |  |  |  |  |  |
| Impact of project: |  |  | This project aims to reduce the mentorship gap within the FAMU community by creating a centralized, structured platform that connects underclassmen, upperclassmen, and alumni. |  |  |  |  |  |
| ### 2. Project Team |  |  |  |  |  |  |  |  |
|  | #### Name |  |  | #### Department |  | #### Telephone | #### E-mail |  |
| Project Manager: | AmariKiya Stephens |  |  | Computer Science |  | (443)897-3315 | Amarikiya1.stephens@famu,edu |  |
| Team Members: | Kiara Pee |  |  | Computer Information System |  | (501)533-7008 | Kiara1.pee@famu.edu |  |
|  | Casidhe Pierre |  |  |  |  |  |  |  |
|  | Dominique Lawson |  |  |  |  | (901)340-3208 |  |  |
|  | Isaiah Alfred |  |  | Computer Information Sysyems |  | (813)767-7625 | Isaiah.Alfred@famu,edu |  |
| ### 3. Stakeholders (e.g., those with a significant interest in or who will be significantly affected by this project) |  |  |  |  |  |  |  |  |
| Underclassmen students |  |  |  |  |  |  |  |  |
| Upperclassmen and graduate students |  |  |  |  |  |  |  |  |
| Alumni mentors |  |  |  |  |  |  |  |  |
| Career Services Office |  |  |  |  |  |  |  |  |
| Course Instructor |  |  |  |  |  |  |  |  |
| Academic colleges and departments |  |  |  |  |  |  |  |  |
| University leadership |  |  |  |  |  |  |  |  |
| ### 4. Project Scope Statement |  |  |  |  |  |  |  |  |  |
| Project Purpose / Business Justification Describe the business need this project addresses |  |  |  |  |  |  |  |  |  |
| Florida A&M University currently relies on informal networking for mentorship connections. This creates unequal access to academic and professional guidance, particularly for first-generation students. The project addresses the need for an intentional, centralized mentorship system that reduces reliance on “hopeful networking” and improves structured connectivity within the FAMU ecosystem. |  |  |  |  |  |  |  |  |  |
| Objectives (in business terms) Describe the measurable outcomes of the project, e.g., reduce cost by xxxx or increase quality to yyyy |  |  |  |  |  |  |  |  |  |
| Develop a functional MVP prototype by April 24 Enable mentor and mentee profile creation Support structured mentor request submissions Provide basic session scheduling functionality |  |  |  |  |  |  |  |  |  |
| Deliverables List the high-level “products” to be created (e.g., improved xxxx process, employee manual on yyyy) |  |  |  |  |  |  |  |  |  |
| Scope List what the project will and will not address (e.g., this project addresses units that report into the Office of Executive Vice President. Units that report into the Provosts Office are not included) |  |  |  |  |  |  |  |  |  |
| Will address: Student and alumni registration Profile creation Mentor request functionality Basic session scheduling Administrative view |  |  |  |  |  |  |  |  |  |
| Project Milestones Propose start and end dates for Project Phases (e.g., Inception, Planning, Construction, Delivery) and other major milestones |  |  |  |  |  |  |  |  |  |
| Inception / Business Narrative Phase: February 1 – February 15 Planning & Business Case Development Phase: February 16 – February 25 System Design Phase: February 26 – March 5 Development Phase 1 (Core MVP Features): March 6 – March 26 Development Phase 2 (Refinement & Feature Completion): March 27 – April 5 Testing & Validation Phase: April 6 – April 12 Final Revisions & Documentation Phase: April 13 – April 20 Final Submission: April 24 |  |  |  |  |  |  |  |  |  |
| Major Known Risks (including significant Assumptions) Identify obstacles that may cause the project to fail. |  |  |  |  |  |  |  |  |  |
| Risk; Risk Rating (Hi, Med, Lo). Scope creep due to feature expansion; High. Underestimating development time; High. Low alumni participation during pilot; Med. Technical integration challenges; Med. Limited testing participation; Med. |
| Constraints List any conditions that may limit the project team’s options with respect to resources, personnel, or schedule (e.g., predetermined budget or project end date, limit on number of staff that may be assigned to the project). |  |  |  |  |  |  |  |  |  |
| Fixed deadline of April 24 Student team working part-time No institutional IT integration support at this moment Semester-based academic workload |  |  |  |  |  |  |  |  |  |
| External Dependencies Will project success depend on coordination of efforts between the project team and one or more other individuals or groups? Has everyone involved agreed to this interaction? |  |  |  |  |  |  |  |  |  |
| Feedback from students and alumni testers Access to development tools and hosting platforms Team coordination and availability |  |  |  |  |  |  |  |  |  |
| ### 5. Communication Strategy (specify how the project manager will communicate to the Executive Sponsor, Project Team members and Stakeholders, e.g., frequency of status reports, frequency of Project Team meetings, etc. |  |  |  |  |  |  |  |  |  |
| Zoom and Text message groupchat |  |  |  |  |  |  |  |  |  |
| ### 6. Sign-off |  |  |  |  |  |  |  |  |  |
|  |  |  | ### Name |  |  | ### Signature |  |  | ### Date (MM/DD/YYYY) |
| ### Executive Sponsor |  |  |  |  |  |  |  |  |  |
| ### Department Sponsor |  |  |  |  |  |  |  |  |  |
| ### Project Manager |  |  | AmariKiya Stephens |  |  | AmariKiya Stephens |  |  | 2/16/2026 |
| ### 7. Notes |  |  |  |  |  |  |  |  |  |